Team Member Name: Anthony Arbour

Roles Played this week: Product Owner & Developer

Role duties and worked performed this week: Created the Kanban board so we can track our progress during the sprint as well as creating and uploading the Sprint Backlog and Product Backlog documents to Github. Also began developing the login and registering functionality for the app as well as the UI for these modules

Role duties and work to be performed next week: Developing most of the base functionalities that need to be put into place for the application

Issues encountered: Bug with not being able to sign in with Facebook as well as registering properly through Google Firebase. The users personal info not properly getting saved to Firebase database

Issues resolved: Fixed the issue with not registering properly with Google Firebase. Also fixed the issue where the user couldn’t get their personal info saved it was fixed with UI update.

Contribution %: 25%

Strengths:

Worked on documentation.

Worked well with group.

Worked on programming and set up good base for application.

Created github repository.

Weaknesses:

Improvements:

None to report. First report.

Team Member Name: Adam Smith

Roles Played this week: Developer

Role duties and worked performed this week: Worked on proposal presentation. Updated user story and project description

Role duties and work to be performed next week: Work on beginning to develop app.

Issues encountered:

Issues resolved:

Contribution %:15

Strengths:

Worked on documentation.

Worked well with group.

Weaknesses:

No coding done for project, need to designate more time to coding.

Improvements:

None to report. First report.

Team Member Name: Jacob Boudreau

Roles Played this week: Developer

Role duties and worked performed this week: Worked on proposal presentation. Set up priorities for product backlog.

Role duties and work to be performed next week: Work on development of app.

Issues encountered:

Issues resolved:

Contribution %: 15

Strengths:

Worked on documentation.

Worked well with group.

Weaknesses:

No coding done for project, need to designate more time to coding.

Improvements:

None to report. First report.

Team Member Name: Sam Beaudoin

Roles Played this week: Developer

Role duties and work performed this week: Worked on use case model.

Role duties and work to be performed next week: Set up development environment. Start development.

Issues encountered:

Issues resolved:

Contribution %:15

Strengths:

Worked on documentation.

Worked well with group.

Weaknesses:

No coding done for project, need to designate more time to coding.

Improvements:

None to report. First report.

Team Member Name: Harry Freeman

Roles Played this week: Developer and Scrum master

Role duties and work performed this week: Worked on proposal presentation, Scrum documentation, and general organization of the group

Role duties and work to be performed next week: Set up development environment. Start development.

Issues encountered:

Issues resolved:

Contribution %:15

Strengths:

Worked on documentation.

Worked well with group.

Held scrum meetings every day at about same time every day.

Weaknesses:

No coding done for project, need to designate more time to coding.

Improvements:

None to report. First report.

Team Member Name: Kenneth Seneres

Roles Played this week: Developer

Role duties and work performed this week: Began SRS document.

Role duties and work to be performed next week:Set-up environment and begin developing

Issues encountered:

Issues resolved:

Contribution %:15

Strengths:

Worked on documentation.

Worked well with group.

Weaknesses:

No coding done for project, need to designate more time to coding.

Improvements:

None to report. First report.