**Team Member Name**: Anthony Arbour

**Roles Played this week**: Developer

**Role duties and worked performed this week**: Developer

**Role duties and work to be performed next week**: Developer

**Issues encountered**: Had issues trying to get the screen size to fit for all devices need to do further research into getting it to work across all platforms.

**Issues resolved**: Ended up fixing the issue with states not keeping state across every page created.

Strengths:

Worked well with group.

Worked on programming

Weaknesses:

None to report

Improvements:

None to Report

**Team Member Name**: Adam Smith

**Roles Played this week**: Product Owner

**Role duties and worked performed this week**: Wrote Design Sequence Diagrams, Sprint Review 4, Team Member Reports 4&5,added daily scrums from sprint 4.

**Role duties and work to be performed next week**:Work on code

**Issues resolved**:

Strengths:

Worked on documentation.

Worked well with group.

Weaknesses:

No coding done for project, need to designate more time to coding.

Improvements:

None to Report

**Team Member Name**: Jacob Boudreau

**Roles Played this week**: Scrum Leader

**Role duties and worked performed this week**: Set up focus group questions.

**Role duties and work to be performed next week**: Product Manager

**Issues encountered**:

**Issues resolved**:

Strengths:

Worked on documentation.

Worked well with group.

Worked on programming.

Weaknesses:

Forgot to hold daily scrums a few days.

Improvements:

None to Report

**Team Member Name**: Sam Beaudoin

**Roles Played this week**: Developer

**Role duties and worked performed this week**: Took a step back from the code to do more design on paper to get a better idea on how I want to implement the weight tracker.

**Role duties and work to be performed next week**: Finish a working version of the weight tracker.

**Issues encountered**: Still trying to get used to dart. Slow learner I guess.

**Issues resolved**: None

Strengths:

Worked on documentation.

Worked well with group.

Worked on programming.

Weaknesses:

Trying to jump into the code before knowing exactly what needed to be done.

Improvements:

Realizing my weakness and trying to correct it.

**Team Member Name**: Harry Freeman

**Roles Played this week**: Developer

**Role duties and worked performed this week**: Improved efficiency of random comment generator code, added positive comments

**Role duties and work to be performed next week**: Create calorie tracker backend code

**Issues encountered**: Noticed a lot of duplicated code in the random comment function

**Issues resolved**: Methodized duplicate code, came up with additional “positive” comments.

Strengths:

Worked on documentation.

Worked well with group.

Worked on programming.

Weaknesses:

Improvements:

Increased familiarity with dart.

**Team Member Name**: Kenneth Seneres

**Roles Played this week**: Developer

**Role duties and worked performed this week**:

**Role duties and work to be performed next week**: Work on UI and database backend.

**Issues encountered**:

**Issues resolved**:

Strengths:

Worked well with group.

Weaknesses:

No coding done for project.

Improvements:

None to Report